# Church Dashboard Project Contract

This contract is entered into on September 27, 2024 between Iwazo Lab ("Client") and BenchInc ("Developer") for the development of a dashboard for ICC KItengela ("Project").

## Summary:

* **Start Date:** Monday, September 23, 2024
* **Completion Date:** Wednesday, November 6, 2024
* **Total Working Days:** 33 days (excluding weekends)

## 1. Scope of Work

1.1 The Developer agrees to create a dashboard for the Client based on the approved design specifications.

1.2 The Project will include only the features and functionalities explicitly stated in the approved design document.

1.3 Any additional features, modifications, or changes requested by the Client that are not included in the original design specifications will be considered out of scope.

## 2. Payment Terms

2.1 The agreed-upon price for the Project, as per the approved design specifications, is 250,000 KSH.

2.2 Any out-of-scope work, including additional features or modifications not included in the original design, will be charged at a rate of $40 USD per hour.

2.3 Out-of-scope work will only be performed upon written approval from the Client.

## 3. Change Requests

3.1 All change requests must be submitted in writing by the Client.

3.2 The Developer will provide an estimate of additional hours required for any change requests.

3.3 Work on change requests will only begin after receiving written approval from the Client.

## 4. Project Timeline

4.1 The Project will commence on September 23, 2024, and is scheduled to be completed by November 6, 2024.

4.2 The total working period is 33 days, excluding weekends.

4.3 This timeline is based on the current scope of work and may be adjusted if additional features or modifications are requested.

## 5. Acceptance

5.1 The Client will have 2 days to review and accept the completed Project.

5.2 Any issues or discrepancies with the approved design must be reported within this acceptance period.

## 6. Signatures

Client: Iwazo Lab Date: \_\_\_\_\_\_\_\_\_\_

Developer: BenchInc Date: \_\_\_\_\_\_\_\_\_\_